SkyFi MCP Server

Project Documentation Package

Satellite imagery at the speed of conversation.
A Model Context Protocol (MCP) server for AI agents.

Version 0.1.0  |  March 2026  |  MIT License

# Table of Contents

1. Phase & Requirements Implementation Map

2. Architecture

3. Golden Evals

4. Observability Strategy

5. Pre-Search Design Document

6. Time Estimation & Tradeoff Analysis

# 1. Phase & Requirements Implementation Map

## Phase Overview

| Phase | Name | Requirements | Status |
| --- | --- | --- | --- |
| 1 | Core Server Infrastructure | R1, R13, R14 | Complete |
| 2 | SkyFi API Client & Data Models | R1 | Complete |
| 3 | Authentication & Security | R12, R15, R16 | Complete |
| 4 | Search, Pricing & Feasibility Tools | R2, R3, R5, R6, R8, R9 | Complete |
| 5 | Ordering with Human-in-the-Loop | R2, R3, R4, R7 | Complete |
| 6 | AOI Monitoring & Webhooks | R10, R11 | Complete |
| 7 | OSM Integration | R17 | Complete |
| 8 | Docs, Demo Agent & Open-Source | R18, R19 | Complete |

## All 19 Requirements — Detailed Map

### R1: Fully deployed remote MCP server built on SkyFi public API

Phase: Phase 1+2

Implementation: server.py (FastMCP), __main__.py (ASGI wrapper), api/client.py (19 endpoints), api/models.py (57 Pydantic models), Dockerfile, fly.toml

Testing: skyfi-mcp serve → curl localhost:8000/health; pytest tests/test_models.py

### R2: Conversational satellite image ordering

Phase: Phase 4+5

Implementation: search_archive → get_pricing_options → create_archive_order/create_tasking_order tool chain

Testing: E2E: geocode → search → pricing → confirm → order

### R3: Confirm price with user before ordering

Phase: Phase 4+5

Implementation: get_pricing_options returns confirmation_token + instructions field telling agent to present pricing

Testing: Verify token and instructions in pricing response

### R4: Require human confirmation before placing order

Phase: Phase 5

Implementation: auth/tokens.py: HMAC-signed tokens (5min TTL), order tools validate token before proceeding

Testing: pytest tests/test_tokens.py (7 cases: create, validate, expiry, tamper, wrong action)

### R5: Check feasibility before ordering

Phase: Phase 4

Implementation: check_feasibility with auto-poll (3s × 10 attempts), get_feasibility_result for manual poll

Testing: Mock async POST → poll GET pattern; verify auto-poll timeout

### R6: Iterative archive search

Phase: Phase 4

Implementation: search_archive (11 filters) + search_archive_next_page (cursor pagination) + get_archive_details

Testing: Verify pagination cursor propagation; all 11 filters serialized

### R7: Explore previous orders and fetch images

Phase: Phase 5

Implementation: list_orders (pagination + sort), get_order_status (event timeline), get_download_url, schedule_redelivery

Testing: Mock GET /orders (JSON body on GET); verify redirect handling for downloads

### R8: Explore feasibility of a task

Phase: Phase 4

Implementation: check_feasibility + get_feasibility_result + predict_satellite_passes

Testing: Verify FeasibilityRequest serialization; auto-poll terminates on COMPLETE/ERROR

### R9: Explore pricing options

Phase: Phase 4

Implementation: get_pricing_options with optional AOI for area-specific pricing

Testing: Mock pricing endpoint with/without AOI; verify token included

### R10: Set up AOI monitoring and notifications

Phase: Phase 6

Implementation: create_aoi_notification, list_notifications, get_notification_history, delete_notification

Testing: Mock all 4 notification CRUD endpoints

### R11: Webhook integration for new image alerts (Pulse-style)

Phase: Phase 6

Implementation: webhooks/store.py (SQLite), /webhook endpoint, check_new_images tool with read/unread tracking

Testing: pytest tests/test_webhooks.py (10 cases); POST /webhook → check_new_images round-trip

### R12: Authentication and payments support

Phase: Phase 3

Implementation: auth/config.py: AuthConfig, load_local_config(), extract_cloud_auth(). Payment via SkyFi API.

Testing: Verify env var → config file fallback; verify header extraction

### R13: Host server locally

Phase: Phase 1

Implementation: skyfi-mcp serve (uvicorn), --transport stdio, pip install -e ., Dockerfile

Testing: Start server → verify health endpoint; docker build + run

### R14: Stateless HTTP + SSE transport

Phase: Phase 1

Implementation: FastMCP Streamable HTTP at /mcp, raw ASGI wrapper for custom routes

Testing: POST /mcp with JSON-RPC; GET /mcp with SSE accept header

### R15: Local credentials in stored JSON config

Phase: Phase 3

Implementation: skyfi-mcp config --init/--show, ~/.skyfi/config.json, SKYFI_API_KEY env var

Testing: config --init creates file; config --show masks key; env var overrides file

### R16: Cloud deployment with header credentials

Phase: Phase 3

Implementation: extract_cloud_auth() supports Bearer and X-Skyfi-Api-Key headers; per-tool api_key param

Testing: Deploy to Fly.io → send X-Skyfi-Api-Key header → verify tool execution

### R17: OpenStreetMap integration

Phase: Phase 7

Implementation: osm/geocoder.py: geocode_to_wkt (Nominatim), reverse_geocode, search_nearby_features (Overpass)

Testing: Mock Nominatim/Overpass; verify WKT generation from boundary/bbox/buffer

### R18: Documentation for 7 frameworks

Phase: Phase 8

Implementation: 7 guides in docs/: langchain, claude-web, openai (full), adk, ai-sdk, anthropic-api, gemini (config)

Testing: Review import paths and API calls against framework docs

### R19: Demo agent for geospatial deep research

Phase: Phase 8

Implementation: examples/demo_agent.py (372 lines, LangChain/LangGraph), LICENSE, CONTRIBUTING.md, CI, templates

Testing: pip install -e ".[demo]" && python examples/demo_agent.py

# 2. Architecture

The SkyFi MCP Server is structured as a layered ASGI application:

## Layer 1: Transport

AI agent clients connect via Streamable HTTP + SSE at /mcp, or via stdio for local clients (Claude Desktop). The raw ASGI wrapper in __main__.py intercepts /, /health, and /webhook before they reach FastMCP.

## Layer 2: MCP Tool Layer

22 MCP tools organized into 6 categories: Search & Discovery (6), Pricing & Feasibility (4), Ordering (6), Monitoring & Notifications (5), OSM (3), and Account (1). Each tool is a decorated async function on the FastMCP server instance.

## Layer 3: Safety Layer

HMAC-signed confirmation tokens gate all financial transactions. Pricing and feasibility tools issue tokens; order tools validate them. Tokens encode action type, context hash, and timestamp with 5-minute TTL.

## Layer 4: API Client

Async httpx client (SkyFiClient) wraps all 19 SkyFi Platform API endpoints. 57 Pydantic v2 models handle request/response serialization with camelCase aliases for API compatibility.

## Layer 5: External Services

SkyFi Platform API (app.skyfi.com/platform-api), OSM Nominatim (geocoding), OSM Overpass (POI search), and a local SQLite database for webhook event storage.

## Data Flow: Archive Order

1. Agent calls geocode_location("Suez Canal") → WKT polygon

2. Agent calls search_archive(aoi=wkt, max_cloud_coverage=10) → archive list

3. Agent calls get_pricing_options() → pricing matrix + confirmation_token

4. Agent presents price to user, user confirms

5. Agent calls create_archive_order(archive_id, confirmation_token) → order placed

6. Agent calls get_order_status(order_id) → tracks delivery progress

7. Agent calls get_download_url(order_id) → signed download URL

## Key Files

| File | Lines | Purpose |
| --- | --- | --- |
| server.py | ~1150 | 22 MCP tools, FastMCP server instance |
| __main__.py | ~200 | CLI, ASGI wrapper, custom routes |
| api/client.py | 317 | Async httpx client for 19 API endpoints |
| api/models.py | 616 | 57 Pydantic v2 models from OpenAPI spec |
| auth/config.py | 77 | Dual auth: local config + cloud headers |
| auth/tokens.py | 95 | HMAC confirmation token manager |
| osm/geocoder.py | 188 | Nominatim geocoding + Overpass POI search |
| webhooks/store.py | 145 | SQLite webhook event store |
| demo_agent.py | 372 | LangChain/LangGraph research agent |

# 3. Golden Evals

95 deterministic test scenarios across 10 categories. These serve as both regression tests and acceptance criteria.

| Category | Eval Count | Range |
| --- | --- | --- |
| Tool Availability & Schema | 3 | E-001 to E-003 |
| Search & Discovery | 6 | E-010 to E-015 |
| Geocoding & OSM | 6 | E-020 to E-025 |
| Pricing & Feasibility | 6 | E-030 to E-035 |
| Human-in-the-Loop Tokens | 7 | E-040 to E-046 |
| Ordering | 6 | E-050 to E-055 |
| AOI Monitoring & Webhooks | 9 | E-060 to E-068 |
| Authentication | 7 | E-070 to E-076 |
| Server Infrastructure | 7 | E-080 to E-086 |
| End-to-End Agent Workflows | 6 | E-090 to E-095 |

## Critical P0 Evals

| Eval ID | Description | Category |
| --- | --- | --- |
| E-001 | MCP tools/list returns 22 tools | Schema |
| E-040 | Token create → validate roundtrip | Safety |
| E-042 | Tampered token rejected | Safety |
| E-045 | Order without token rejected | Safety |
| E-046 | Full pricing → token → order flow | Safety |
| E-064 | Webhook POST stores event | Webhooks |
| E-065 | check_new_images returns and marks read | Webhooks |
| E-070 | Local auth from env var | Auth |
| E-075 | No auth raises error | Auth |
| E-080 | Landing page responds | Server |
| E-081 | Health check responds | Server |
| E-090 | Full archive order E2E flow | E2E |
| E-095 | Order rejection without pricing | E2E |

See docs/project/03-golden-evals.md for the complete eval specification with inputs and expected outputs.

# 4. Observability Strategy

## Current State

The server has basic observability through Python logging, a /health endpoint, webhook event logging, and structured error formatting via _format_error().

## Gaps

| Gap | Impact | Priority |
| --- | --- | --- |
| No structured logging (JSON) | Hard to parse in log aggregators | P1 |
| No request tracing / correlation IDs | Cannot trace across tool calls | P1 |
| No metrics (latency, error rates) | No performance visibility | P1 |
| No SkyFi API instrumentation | Cannot measure upstream latency | P1 |
| No alerting | No notification on errors | P2 |
| No distributed tracing | Cannot trace agent → MCP → API | P3 |

## Recommended Implementation Tiers

| Tier | What | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Structured JSON logging | 1 hour | High |
| 2 | Tool call instrumentation (timing, outcomes) | 2 hours | High |
| 3 | httpx event hooks for SkyFi API metrics | 1 hour | High |
| 4 | Prometheus /metrics endpoint | 4 hours | High |
| 5 | OpenTelemetry distributed tracing | 8 hours | High |

## Key Metrics to Track

skyfi_mcp_tool_calls_total (counter: tool_name, status)

skyfi_mcp_tool_duration_seconds (histogram: tool_name)

skyfi_mcp_api_requests_total (counter: method, endpoint, status_code)

skyfi_mcp_api_duration_seconds (histogram: endpoint)

skyfi_mcp_token_validations_total (counter: result)

skyfi_mcp_webhook_events_total (counter)

See docs/project/04-observability.md for full implementation details and code examples.

# 5. Pre-Search Design Document

## Problem Statement

As AI systems become increasingly autonomous, they encompass a larger share of purchasing decisions. SkyFi needs a bridge between conversational AI and satellite imagery ordering — a remote MCP server that exposes the full SkyFi Platform API to any AI agent.

## Business Context

SkyFi aggregates 14+ satellite providers into a single API — the "Stripe of satellite imagery." By being the first satellite imagery platform with a polished MCP integration, SkyFi positions itself as the default satellite data provider for every AI agent. Open-sourcing the MCP server serves as a distribution channel for developer discovery.

## Competitor Landscape

| Provider | Has MCP? | Notes |
| --- | --- | --- |
| SkyFi (this project) | Yes (first) | First mover in satellite MCP |
| Planet | No | Largest constellation, no agent integration |
| Maxar | No | Enterprise-focused, no self-serve MCP |
| UP42 | No | Similar aggregation model, no MCP |
| Umbra | No | SAR-only, no MCP |

## Technology Stack

| Component | Chosen | Rationale |
| --- | --- | --- |
| Language | Python 3.11+ | SkyFi preference, team familiarity |
| MCP Library | fastmcp (Prefect) | Better Streamable HTTP support |
| HTTP Client | httpx | Async-native, timeout handling |
| Data Models | Pydantic v2 | Validation, aliases, serialization |
| Geocoding | Nominatim + Shapely | Free, boundary geometry |
| Webhook Store | SQLite | Zero dependencies, portable |
| Token Signing | HMAC-SHA256 | Stateless, simple |
| Deployment | Fly.io + Docker | Supports streaming, persistent vols |

## Key Design Decisions

### FastMCP vs official mcp SDK

Chose Prefect fastmcp for better Streamable HTTP support. The official SDK had transport issues.

### ASGI wrapper vs Starlette Mount

StarletteWithLifespan has read-only routes. Raw ASGI wrapper intercepts custom paths, passes MCP traffic through untouched.

### HMAC tokens vs server-side sessions

Stateless tokens for horizontal scalability. No server-side state needed.

### SQLite vs Redis for webhooks

Zero dependencies, works everywhere. Single-writer is fine for webhook volume.

### Auto-poll vs manual-only feasibility

Auto-poll (3s × 10) with manual fallback. Best UX for most cases.

See docs/project/05-presearch-design-document.md for the full design document with risk assessment.

# 6. Time Estimation & Tradeoff Analysis

## Original Estimate: 24 Hours

| Phase | Est. Hours | Description |
| --- | --- | --- |
| 1. Core Infrastructure | 3 | FastMCP, CLI, ASGI, transport |
| 2. API Client & Models | 3 | httpx client, 57 Pydantic models |
| 3. Authentication | 1.5 | Dual auth, env var resolution |
| 4. Search/Pricing/Feasibility | 4 | 7 MCP tools, filters, auto-poll |
| 5. Ordering + HITL | 3 | HMAC tokens, order tools, downloads |
| 6. Monitoring & Webhooks | 2 | SQLite store, webhook receiver |
| 7. OSM Integration | 1.5 | Nominatim, Overpass, WKT |
| 8. Docs & Demo | 6 | 7 guides, demo agent, open-source |
| Total | 24 |  |

## Actual: ~45 Minutes of AI-Assisted Generation

The AI assistant generated complete, internally-consistent file units in parallel — 57 Pydantic models (616 lines), 22 MCP tools (1100+ lines), API client (316 lines) — each as a single pass.

## How This Was Possible

| Factor | Time Saved | Description |
| --- | --- | --- |
| Parallel code generation | ~12 hours saved | Entire files generated in single passes vs sequential human writing |
| OpenAPI → Code translation | ~2 hours saved | Spec parsed and translated to 57 models in one pass |
| Pattern replication | ~3 hours saved | Same tool pattern replicated across 22 tools without fatigue |
| Documentation from context | ~4 hours saved | 7 framework guides generated with knowledge of each SDK |
| Boilerplate generation | ~1 hour saved | Dockerfile, CI, templates from standard patterns |

## Tradeoffs

| Tradeoff | Risk |
| --- | --- |
| T1: No live API testing | Edge cases in API responses may not be handled |
| T2: Untested transport | ASGI wrapper went through 3 iterations at runtime |
| T3: Demo agent not validated | LangChain imports/APIs may have changed |
| T4: Docs accuracy | Framework examples may have outdated import paths |
| T5: Error path coverage | Happy-path-first; edge cases need fuzz testing |
| T6: Security hardening | Default HMAC secret, no input validation, no rate limiting |
| T7: Performance optimization | No benchmarking, no caching, no connection pooling tuning |

The AI-assisted approach traded validation depth for generation speed. The code is architecturally sound and functionally complete, but needs a validation pass before production deployment.